QuickFlow: How I Designed and Implemented the Work Sep 27, 2026 · Eng : Hamada Mostafa ( AI Advocate )

Introduction

The task was to build QuickFlow, a personal productivity app with six pages: Dashboard, Tasks, Habits, Learning Resources, Todo Plans and Settings. The rule was that I should not write the app by hand. I had to build reusable "Claude Loops" and let them do the work: one loop for the backend and one for the frontend.

I used Claude Code as an extension inside VS Code. I chose VS Code because the project has many files, and I wanted to see the loop files, review the code changes, and run the backend, the frontend and curl commands in the terminal next to Claude.

For the stack I picked what I already know. The backend is ASP.NET Core Web API with EF Core, SQLite and Swagger. The frontend is plain HTML, CSS, JavaScript and jQuery, with no framework and no build step. I wanted to be able to read and fix every line the loops produced.

Design decisions

Two loops and a light orchestrator. The task asks for two loops, backend-dev and frontend-dev. It also says the loops must work through an orchestrator or directly. I searched about this and found that the common practice is two loops plus an orchestrator. So I built the two loops with the full structure, and I made the orchestrator a simple slash command (/orchestrate), not a third loop. It runs the backend loop, checks that it finished, and passes the Swagger file to the frontend loop. It keeps no state of its own.

Project settings in one file. I kept all project-specific settings in loops/config.md: the stack, folders, ports, URLs and commands. The loops only contain the workflow. This makes the loops reusable, because I can use the same loops in another project by only writing a new config file. It also makes maintenance easier. If a port or a command changes, I update it in one place. When the framework was created, a check found two .NET references inside the backend loop, and they were moved to the config file.

Full PRD or a single user story. Each loop takes the requirements file path as input. It can be the full PRD or one user story. The loop has four run modes: fresh (first run), resume (continue a phase that stopped), append (a new requirements file adds new phases after the completed ones), and halted (a phase failed three times).

State and progress. Each loop has Loop-instructions.md, task.md, progress.md, a state/state.json file and an outputs/ folder with one file per phase. The state file saves the current phase, the attempts and the last error, so I could close VS Code and continue later. The progress file logs the start and end time and the tokens for every milestone.

Stop condition. A phase ends when all its checks pass, or after three failed attempts. After three failures the loop stops completely, because the next phases depend on the failed one.

Verification. The backend loop tests every phase with curl: the happy path, validation errors and not found. The frontend loop tests every phase with Playwright MCP against the running app, with the real backend. After each phase, both loops re-run the checks of the earlier phases to make sure nothing broke.

How the implementation went

Setup. I cloned the empty GitHub repo, put the PRD and the task description in docs/, and asked Claude to build the loops framework first, not the app. I used plan mode so I could review the plan before any file was created. I answered its questions (ports 5080 and 5500, npx http-server for the frontend, a script for tokens) and then approved it.

Running the loops. I designed the orchestrator, but I ran the two loops manually because it was my first time and I wanted to learn and watch each loop. So I acted as the orchestrator myself. I ran /backend-loop docs/Task_PRD.md first, and after it finished I ran /frontend-loop with the PRD and the Swagger file. I stopped the backend loop after phase 1 to check the token readings, then let it continue to the end without stopping.

| Loop | Phases | Checks passed | Attempts | Unit tests | Tokens (total / new work) |
| --- | --- | --- | --- | --- | --- |
| backend-dev | 7/7 | 64/64 curl | 7 | 56/56 | 18,858,544 / 397,499 |
| frontend-dev | 7/7 | 57/57 Playwright | 9 | 26/26 | 44,681,891 / 540,058 |

The backend passed every phase on the first attempt. The Swagger file has 26 paths and 41 operations, and the frontend calls exactly those 41 operations. Two frontend phases needed a second attempt, which I explain in the next section.

Decisions the loops made. Where the PRD was open, the loops made a choice and wrote it in the phase file. For example, a plan becomes Completed when all items are done or its end time has passed, and deleting a task also removes it from any plan. One choice needed review against Business Rule 13: marking a learning item done inside a plan also completed the whole learning card.

Deliverables. After the loops finished, Claude wrote the README with three Mermaid sequence diagrams, based on the real loop files and results. The Excel file with all prompts and session IDs was built from the Claude Code session transcripts, and I reviewed it.

Problems I faced

Playwright MCP did not seem to install. After I reloaded VS Code, the approval message for the Playwright server never appeared, and I thought it was not installed. I opened the /mcp list and saw it stuck on "Connecting". The first run was downloading the package. After a minute or two it changed to "Connected". Chrome was also not installed on my machine, so the server was set to use Edge. Next time I will run the package once before starting, so the first connection is fast.

Measuring tokens. Claude cannot read its own token count, so a small PowerShell script was added to read the session transcript at the start and end of each phase. I could not expect the numbers. Phase 1 alone showed about 2.5 million tokens, but about 98% of them were cache reads, meaning the whole conversation is re-read on every turn. The new work in that phase was only about 55 thousand. So I decided to log two numbers for every milestone: the total, and the new work (input + cache write + output). The total shows the real usage, and the new work shows the actual effort.

Old NuGet settings. The backend build failed at first because my machine-wide NuGet config pointed to a folder from an old project that no longer exists. Claude added a nuget.config file inside the backend folder that uses nuget.org only, without changing my global settings.

.NET version. I did not have the .NET 8 SDK, only 6 and 9. The .NET 9 SDK can build a net8.0 project, so nothing had to be installed.

Two frontend retries. In phase 5 the unit-test page caused a favicon 404 error in the console, which failed the first attempt. In phase 6 a smoke check found a real usability bug: the "plan started" notification covered the "Create plan" button. Dialogs now sit above notifications, and completed plans no longer trigger a notification. A curl test would never find a bug like this, so this showed me the value of testing the real UI with Playwright. It also showed that the three-attempt rule works in practice.

What I learned and what I would do differently

The biggest lesson for me is that building the loops first, before any app code, paid off. Once the framework and the config were right, both loops ran seven phases each with very little help from me.

Plan mode and reviewing the plan were worth the time. The first plan already caught two problems before anything was built: the wrong task file name and the missing .NET 8 SDK.

Checking the first phase before letting the loop run alone was also a good choice. It let me fix the token logging early, so every later phase used the same format.